# Iterative Test Plan — Project

Following slide 21: plan broken into short iterations with clear objectives, owners, test cases, and acceptance criteria.

## Sprint 0 - Setup & Smoke

Duration: 1 week

Objectives:

- Provision test environments (web, worker, storage)

- Verify basic end-to-end pipeline: submit job -> worker processes -> store results

- Sanity checks for authentication and API connectivity

Primary Test Cases:

- E2E-Smoke: Submit small prediction job, expect 200 and result stored — Acceptance: Pass if result stored in prediction_results and saved_graphs

- Auth-Smoke: Login and call protected endpoint — Acceptance: Pass if 200 and correct user_id association

Owner: DevOps / QA

## Iteration 1 - Core Functionality

Duration: 2 weeks

Objectives:

- Validate prediction_jobs lifecycle (queued -> running -> completed/failed)

- Verify model loading and checkpoint retrieval

- Test feature extraction and feature_store population

Primary Test Cases:

- Job-Lifecycle: Queue jobs with varying params — Acceptance: Pass if statuses transition and timestamps recorded

- Model-Load: Load model from path/S3 for training/inference — Acceptance: Pass if model loads and no crash

Owner: Backend / ML

## Iteration 2 - Scale & Reliability

Duration: 2 weeks

Objectives:

- Load / stress test worker with concurrent jobs

- Validate retry logic and graceful failure handling

- Test storage (S3) and DB throughput under load

Primary Test Cases:

- Concurrency: Submit 50-200 jobs concurrently — Acceptance: Pass if no data loss, observe SLA metrics

- Retry-Logic: Simulate transient failures (network, S3) and ensure retry — Acceptance: Pass if jobs eventually succeed or fail with clear error

Owner: SRE / Backend

## Iteration 3 - Security & Data Integrity

Duration: 1 week

Objectives:

- Pen-test key endpoints (auth, upload)

- Verify PII is not logged and password_hash protected

- Check data consistency between feature_store, prediction_results and saved_graphs

Primary Test Cases:

- Auth-Bypass: Attempt unauthorized access — Acceptance: Pass if blocked with 401/403

- Data-Consistency: Cross-check job -> results -> saved_graphs entries — Acceptance: Pass if references and payloads match

Owner: Security / QA

## Iteration 4 - UX & Regression

Duration: 1 week

Objectives:

- Validate front-end workflows (submit, view graph, download)

- Run regression suite against core APIs

- User acceptance: sample users exercise main flows

Primary Test Cases:

- UI-Submit: User submits job via UI — Acceptance: Pass if job accepted and visible in dashboard

- Regression-Full: Run full automated regression — Acceptance: Pass if no critical regressions

Owner: Frontend / QA

## Test Cadence & Metrics

- Daily smoke: critical paths

- Weekly regression: full suite

- Performance windows: nightly load tests

## Acceptance Criteria

Define "Pass" thresholds:

- Functional: 95% of cases pass with no critical defects

- Performance: p95 latency < defined SLA; no data loss