# Focused Iterative Test Plan — `train` and `plot` scripts

Table view for quick copy-paste into slides or docs (focused only on training and plotting).

| Iteration | Duration | Objectives | Test Cases | Acceptance Criteria | Owner |
| --- | --- | --- | --- | --- | --- |
| Setup & Smoke | 2 days | Provision local test env (venv, deps) for train and plot scripts Verify script entrypoints run without exceptions on sample data | Train-Script-Smoke: Run `train.py` with tiny dataset (1 epoch) Plot-Script-Smoke: Run `plot.py` on sample results and save PNG | Scripts exit 0 and produce expected artifact files | Developer |
| Train: Correctness & Metrics | 1 week | Verify training loop updates model weights and logs metrics Validate checkpoint saving and loading Confirm reproducibility with fixed seed | Train-Weights: Compare initial vs post-step weights (non-equal) Checkpoint: Save checkpoint mid-run and resume to same loss curve Metrics: Ensure training/validation loss recorded in logs | Checkpoints load and resumed runs match prior metrics within tolerance | ML Engineer |
| Plot: Output & Fidelity | 4 days | Ensure plots render expected series and labels Verify image files (PNG) contain legend, axes, and annotations Confirm deterministic layout for CI snapshots | Plot-Content: Given sample results, verify plotted series count and labels Plot-File: Produce PNG and verify file size > 0 and can be opened Plot-Snapshot: Compare generated image hash to approved baseline (CI) | Images generated with required elements and pass snapshot checks | Frontend / ML |
| Scale & Performance | 1 week | Measure training time for medium dataset and memory usage Ensure plot generation time acceptable for typical result sizes Validate streaming/async behavior if plots produced during training | Train-Perf: Train on n=10k samples, measure epoch time and GPU/CPU utilization Plot-Perf: Generate 100 plots, measure average render time Memory: Check for leaks across repeated runs | Performance within defined thresholds; no memory leaks after 50 runs | SRE / ML |
| Regression & CI | continuous | Add unit tests for plot and train helper functions Integrate smoke + snapshot tests into CI pipeline Ensure test coverage for edge cases (empty data, corrupt checkpoint) | Unit-Helpers: Run unit tests for data preproc and plotting utils CI-Snapshot: CI job runs snapshot comparisons for plot outputs Edge-Cases: Validate graceful failure on missing files | CI green for PRs; snapshots updated intentionally with approval | QA / Dev |