# Iterative Test Plan — Table (Slide 21 style)

| Iteration | Duration | Objectives | Test Cases | Acceptance Criteria | Owner |
| --- | --- | --- | --- | --- | --- |
| Sprint 0 - Setup & Smoke | 1 week | Provision test environments (web, worker, storage) Verify basic end-to-end pipeline: submit job -> worker processes -> store results Sanity checks for authentication and API connectivity | E2E-Smoke: Submit small prediction job, expect 200 and result stored Auth-Smoke: Login and call protected endpoint | Result stored and accessible; 200 responses for auth | DevOps / QA |
| Iteration 1 - Core Functionality | 2 weeks | Validate prediction_jobs lifecycle (queued -> running -> completed/failed) Verify model loading and checkpoint retrieval Test feature extraction and feature_store population | Job-Lifecycle: Queue jobs with varying params Model-Load: Load model from S3/path for inference/training | Statuses transition correctly; model loads without crash | Backend / ML |
| Iteration 2 - Scale & Reliability | 2 weeks | Load / stress test worker with concurrent jobs Validate retry logic and graceful failure handling Test storage (S3) and DB throughput under load | Concurrency: Submit 50-200 jobs concurrently Retry-Logic: Simulate transient failures and ensure retry | No data loss; retries succeed or fail with clear errors | SRE / Backend |
| Iteration 3 - Security & Data Integrity | 1 week | Pen-test key endpoints (auth, upload) Verify PII is not logged and password_hash protected Check data consistency between feature_store, prediction_results and saved_graphs | Auth-Bypass: Attempt unauthorized access Data-Consistency: Cross-check job -> results -> saved_graphs entries | Blocked unauthorized access; data references consistent | Security / QA |
| Iteration 4 - UX & Regression | 1 week | Validate front-end workflows (submit, view graph, download) Run regression suite against core APIs User acceptance: sample users exercise main flows | UI-Submit: User submits job via UI Regression-Full: Run full automated regression | No critical regressions; primary flows work for sample users | Frontend / QA |